## Slide 1: Just Checking: Inspections and Documentation
Greenville, SC
September 8-11, 2015

## Slide 2
Session Objectives
  Provide a general overview of the LWCF inspection and reporting requirements.
  Summarize some of the common approaches used by the States and open a dialogue to share ideas for accomplishing this important responsibility.

## Slide 3
Inspection requirements: General
  LWCF Manual Chapter 7
  Inspections are primarily a State responsibility, however, NPS may conduct its own spot check inspections
  States must maintain an inspection agreement with NPS that addresses scope, timing, and selectivity of inspections
  States must prepare a report for any on-site inspection, and maintain them with official project files

## Slide 4
Inspection requirements: Project Proposal Through Closeout
  Pre-award on-site – required as part of the project application; recommended to do as part of developing PD/ESF (Chapter 6)
  Periodic Progress – recommended; submit reports with annual reports or billings
  Final – required as part of closeout within 90 days after project completion and prior to final payment and administrative closeout

## Slide 5
Inspection requirements: Post Project Completion Compliance (Chapter 8)
  Section 6(f)(3) of the LWCF Act – creates a unique legacy of perpetual protection of grant-assisted areas by prohibiting their conversion to non-recreation uses unless approved by the Secretary, conditioned upon replacement with comparable land
  Defined by the 6(f)(3) Boundary map

## Slide 6
Inspection requirements: Post Project Completion Inspections (Chapter 8)
  Purpose is to determine whether assisted sites are being retained and used for public outdoor recreation purposes and other requirements
  Required within 5 years after project close-out and every 5 years thereafter

## Slide 7
Post Project Completion Compliance – What should we be concerned about?
  6(f) area is open, accessible, and safe for public use – no closures, non-recreation or private uses
  LWCF acknowledgement sign
  Compliance problems and significant changes in recreation uses

## Slide 8
General Considerations
  Our main concern is whether the 6(f) area is open for public outdoor recreation use.
  Good 6(f) maps and records about project facilities and locations (multi-site) are vital.
  Inaccurate or incorrect 6(f) maps and project boundaries pose the greatest challenges
  Inspections provide an opportunity to have regular communications with your sub grantees

## Slide 9
Post Project Compliance Inspections – Reporting and Documentation
  All post-completion inspection reports must be in your files
  If compliance problems are discovered, those reports need to be forwarded to NPS
  Submit should notify NPS of inspections performed soon afterwards, but at least annually
  NPS tracks inspections in LWCF database; State account access to enter inspection dates

## Slide 10
Summary of State Approaches
1. Traditional state inspection
  State staff
  Retired staff, part-time, interns, etc.
  Regular schedule; ad-hoc
2. Notifications
  Periodic letters to local sponsors with list of LWCF sites and program requirements
  Good way to address turnover at local level to make sure knowledge of LWCF relationship is not lost

## Slide 11
Summary of State Approaches, cont.
3. Newer approaches
  Sponsor self inspection and certification
    Notifying sponsors about inspection requirements and post-project completion responsibilities
    Sponsors due their own inspections and reporting
    Some challenges with accuracy
  Some increasing reliance on technology; can be used for “desktop reviews” and site reviews (e.g., google maps, tablets)
  Combination of methods (use self-certification and technology to prioritize sites for state review).

## Slide 12
We recognize this task is not a easy one and requires time and resources that are in short supply. However, it is a key component to ensuring compliance with LWCF Act Section 6(f)(3)